# Risk Management:

Any potential risks identified below will be reviewed at the next Sprint cycle or before, if necessary.

## A team-member leaving

Risk Identifcation

A team-member leaving with immediate effect for an unknown reason

Risk Matrix

Risk Mitigation

Maintain a healthy working environment and keep in close contact at all times

Contingent Action

Contact Dr. Kingsley Sage (khs20@sussex.ac.uk), a tutor or a T.A. immediately

## Falling behind on work

Risk Identifcation

A team-member not meeting the deadline in this Sprint cycle

Risk Matrix

Risk Mitigation

Ensure workloads are not too intense and assess regularly how each team-member is coping

Contingent Action

Assign more labour to complete the task or delay task until the next sprint cycle

## A Change in Requirements

Risk Identifcation

The client announces a change in the user requirements

Risk Matrix

Risk Mitigation

Keep in contact with the client and regularly check Canvas for any updates or announcements that may change the way the Software should behave

Contingent Action

Assess how the changes in the user requirements will affect our current development process and act accordingly

## Coronavirus

Risk Identifcation

The Coronavirus having an affect on the progression of our software development

Risk Matrix

Risk Mitigation

Keep up-to-date with all the information and guidelines about Coronavirus

Contingent Action

Create multiple back-up repositories and a medium for transferring files, or transition to a source control management software such as GitHub

## Obscure Objectives

Risk Identifcation

Any team-member who is unsure of what their Sprint contribution should be

Risk Matrix

Risk Mitigation

Create a Discord server to keep track of progress and to pin Sprint objectives for each team-member

Contingent Action

Team Leader to communicate directly and clearly to the team-member in question