# Risk Management:

Any potential risks identified below will be reviewed at the next Sprint cycle or before, if necessary.

## A team-member leaving

Review/Changes

N/A

Risk Identifcation

A team-member leaving with immediate effect for an unknown reason

Risk Matrix

Risk Mitigation

Maintain a healthy working environment and keep in close contact at all times

Contingent Action

Contact Dr. Kingsley Sage (khs20@sussex.ac.uk), a tutor or a T.A. immediately

## Falling behind on work

Review/Changes

With the uncertainty existing around how Coronavirus will affect our studies and with the possibility of University temporarily closing, we have decided to increase both the probability and impact by one level since the last Sprint cycle, respectively.

Risk Identifcation

A team-member not meeting the deadline in this Sprint cycle

Risk Matrix

Risk Mitigation

Ensure workloads are not too intense and assess regularly how each team-member is coping

Contingent Action

Assign more labour to complete the task or delay task until the next sprint cycle

## A Change in Requirements

Review/Changes

N/A

Risk Identifcation

The client announces a change in the user requirements

Risk Matrix

Risk Mitigation

Keep in contact with the client and regularly check Canvas for any updates or announcements that may change the way the Software should behave

Contingent Action

Assess how the changes in the user requirements will affect our current development process and act accordingly

## Coronavirus

Review/Changes

With many local confirmed cases of Coronavirus and the potential closure of University, we have increased the probability since the last Sprint cycle. In addition, we have created a GitHub repository for our project.

Risk Identifcation

The Coronavirus having an affect on the progression of our software development

Risk Matrix

Risk Mitigation

Keep up-to-date with all the information and guidelines about Coronavirus

Contingent Action

All future work through GitHub

## Obscure Objectives

Review/Changes

N/A

Risk Identifcation

Any team-member who is unsure of what their Sprint contribution should be

Risk Matrix

Risk Mitigation

Maintain clear communication through Discord

Contingent Action

Team Leader to communicate directly and clearly to the team-member in question